## Slide 1
Gen 2 OSR Burn Test | Funding Decision
NextGen Value Engineering | Decision Requested from Leadership | April 2026
$6.1M
Net Benefit
THE ASK
Fund a $2.2M OpEx burn test on Knapp Gen 2 OSR racking (Carnesville, GA) to validate the configuration and unlock ~$8.3M in CapEx savings across all 7 NextGen sites.
COST BREAKDOWN
UL Lab Time / Technical Report $1.5M
Knapp Test Racking $0.6M
Totes / Commodity $0.1M
TOTAL OpEx Ask: $2.2M
CONFIDENCE / RISK
+ High confidence: Gen 1 precedent passed
+ 4 test configurations evaluated
! Risk: If all fail, retest required
! Savings valid only with Gen 2 racking
at ATL5 footprint + heights across sites
ROI / SAVINGS
~$8.3M
Total CapEx Savings (7 sites x $1.5M)
ATL5
Atlanta, GA
$1.5M
LGA
Wallkill, NY
$1.5M
PHX
Buckeye, AZ
$1.5M
MCO
Orlando, FL
$1.5M
MSP
Minneapolis, MN
$1.5M
SEA
Seattle, WA
$1.5M
DEN
Denver, CO
$1.5M
Savings: $8.3M Cost: ($2.2M) NET: $6.1M
TIMELINE
June 2026
Funding approval needed
URGENT
URGENT
Sept 2026
Burn test executed at UL Lab
Nov 2026
Final report / results
Nov 2026+
Savings implemented at ATL5
WHY NOW
Savings only valid with Gen 2 racking at same
footprint + heights as ATL5 across all 7 sites.
Delay beyond June 2026 risks missing the Nov
results window needed to implement ATL5 savings.
DECISION NEEDED: What is the best path to fund $2.2M OpEx for the Gen 2 OSR burn test? | Requested by: Kourtney Miller | Original request: Andrew Skinkle, Sr PM Industrial Design & Construction