Wallkill Strategy

- Schedule a working session with Edgar, Jack, and team – Jack 5/1

  - Focus on how the ecosystem performs without Wallkill

  - Quantify incremental Northeast volume / impressions

  - What is the downside of not building Wallkill?

  - How does this impact the ecommerce flywheel (speed, capacity, customer promise)?

Business Case – Tailwinds / Considerations

- POD (Print on Demand) - Nicole Blyth/Eric Hurley/Nick Vigder

  - Confirm whether POD is a viable option for Wallkill

  - Quantify the impact to the Wallkill business case (volume, cost, margin)

- WFS flow shift – Adam/Barat

  - Movement toward direct-to-store (“push upstream”)

  - Need clarity on expected volume split

- Controllership alignment - Adam/Barat

  - Define how units (MTRs) are counted

  - Position: all shipped units should count

CapEx & Timing

- Engineering is not expecting any more CapEx reduction for MHE

- Construction CapEx pulse check 30% ROM pricing – Kodi/Andrew 5/8

- Engineering + Construction: Capital spend timeline review - Steve/Andrew/Kourtney 5/8

- Align on timing and phasing of spend across the project lifecycle

- Validate cash flow profile vs. plan and flag any timing risks

- Confirm key milestones tied to spend release (design, procurement, build)

Business Case – Headwinds / Unknowns

- Site constraints for Solar dependencies - Logan/Andrew 5/8

  - Ground quality (Geotech)

  - Structural / steel implications

  - Wastewater treatment location

- Verify that Energy business case is still tracking >10% IRR – Logan

Transportation Impact – Ary/Kourtney/Andrew 5/8

- Operational feasibility

- Updated transportation costs

- Construction to develop cost + layout scenarios (TO/TMG small format)

Tariffs

- Need GT tariff impact - Hari by 5/1

- KNAPP + Engineering

  - Tariff impact assessment due – Steve by 5/8